|  |
| --- |
| **Communication Detail** |
| **Comm Reference** | 2102.2 – RJ – ES |
| **Comm Title** | Deferral of XRN4534 - Amendment to RGMA Validation Rules for Meter Asset Installation Date from 2nd November Implementation date |
| **Comm Date** |  12th October 2018 |
| **Change Representation** |
| **Action Required** | For Information |
| **Close Out Date** | NA |
| **Change Detail** |
| **Xoserve Reference Number**  | 4534 |
| **Change Class** | Functional |
| **ChMC Constituency Impacted** | Shipper Class A, Shipper Class B, Shipper Class C |
| **Change Owner**  | Emma Smithuklink@xoserve.com  |
| **Background and Context** | This change pack is being issued to notify the industry of the deferral of XRN4534 - Amendment to RGMA Validation Rules for Meter Asset Installation Date from the 2nd November Release Date. |
| **Change Impact Assessment Dashboard (UK Link)** |
| **Functional** | NA |
| **Non Functional** | NA |
| **Application** | NA |
| **User** | NA |
| **Documentation** | Notification of the deferral of the change |
| **Other** | Please specify |
| **Files** |
| **File** | **Parent Record** | **Record** | **Data Attribute** | **Hierarchy or Format****Agreed** |
| NA | NA | NA | NA | NA |
| **Change Design Description** |
| XRN4534 - Amendment to RGMA Validation Rules for Meter Asset Installation Date was scheduled for implementation on 2nd November alongside track 1 of Release 3. At the Change Management Committee (ChMC) on 10th October the Change Managers were notified of the complexities associated with XRN4534. The change placed the Release 3 track 1 implementation at a ‘red’ risk status owing to observations completed as part of the regression testing. As a result of the risk associated with this change, ChMC formally voted to remove XRN4534 from the 2nd November implementation date. We are currently reviewing and re-planning this change to find a suitable alternative implementation date. This and any subsequent required documentation changes i.e. scope changes, potential BER amendments, will be issued out once the re-planning is completed. Any changes will follow the normal governance arrangements through ChMC with industry input and approval. For information purposes please see the original change pack with details of this change:  |
| **Associated Changes** |
| **Associated Change(s) and Title(s)** | XRN4572 (Release 3 overall project number) |
| **DSG** |
| **Target DSG discussion date** | NA |
| **Any further information** | NA |
| **Implementation** |
| **Target Release**  | TBC |
| **Status** | Change solution approved; date to be determined  |

Please see the following page for representation comments template; responses to uklink@xoserve.com

|  |
| --- |
| **Change Representation (to be completed by User and returned for response)** |
| **User Name** | *<User Name(s)>*  |
| **User Contact** | *<Contact Details for Xoserve Responses) XXXXX* *XXXX@XXXX.XXX* *99999999999* *(Name, Email, Telephone)* |
| **Representation Status** | *<Approve> or <Reject> or <None>* |
| **Representation Publication** | *<Publish> or <Private> or <None>* |
| **Representation** | * *Review comments and further analysis*
* *Justification for Representation Status*
* *Questions*
 |
| **Target Release Date** | Confirmation of release date or comments for an alternate release date |