## Slide 1: Xoserve Incident Summary: July 2020
1st August 2020

## Slide 2: What is this presentation covering?
This presentation provides an overview of P1/2 incidents experienced in the previous calendar month
It will describe high level impacts and causes, and the resolution Xoserve undertook (or is undertaking) to resolve
This information is provided to enable customers to have a greater insight of the activities within Xoserve’s platforms that support your critical business process
It is also shared with the intention to provide customers with an understanding of what Xoserve are doing to maintain and improve service, and;
It is provided to enable customers to provide feedback if they believe improvements can be made

## Slide 3: July summary note
This month’s report describes an unusually high eight controllable Xoserve identified and controllable Incidents for July
As you’re aware, Xoserve have undertaken a significant level of change in recent months migrating Gemini, CMS and other services to new cloud hosting
Three Incidents related to CMS and all related to the same root cause which has since been isolated and corrected; this was associated with a component of the new hosting
Five incidents associated with Gemini are more varied; three are associated with new hosting post-implementation issues, two are associated with operational issues
All five are resolved and full root cause and any required long-term fixes are being investigated and deployed

## Slide 4: High-level summary of P1/2 incidents: July 2020
Ref. | What happened? | Why did it happen? | What do Xoserve understand our customers experienced? | What did your Xoserve team do to resolve? | Incident Date | Resolved Date
1150262 | CMS services restarted automatically upon detection of a database error | Following root cause analysis, a job designed to monitor performance of the database triggered an unexpected restart of services. Job now amended to prevent further reoccurrence. | Customers may have experienced poor performance of our CMS portal for 12 minutes | Service was restored following an automatic restart of the database. Xoserve teams reprocessed failed contacts and applied a permanent fix | 03-07-2020 15:32 | 03-07-2020 15:47
1153333 | Access to Gemini online screens was impacted for all customers accessing remotely via Citrix connectivity. | As a part of the Gemini Re-platforming Project implementation, the infrastructure supporting Shipper online screen access was upgraded to a new version of Ctirix which led to usability issues. | "Black" screens were being encountered when Shippers were attempting to access the Gemini service, preventing access. | Root cause identified an incorrect Ctirix configuration setting. Permanent fix now applied and no further reoccurrences seen. | 06-07-2020 18:05 | 06-07-2020 20:45
1154603 | CMS services restarted automatically upon detection of a database error | Following root cause analysis, a job designed to monitor performance of the database triggered an unexpected restart of services. This has now been amended to prevent further reoccurrence. | Customers may have experienced poor performance of our CMS portal for 14 minutes | The service was restored following an automatic restart of the database, failed contacts were reprocessed by Xoserve support teams. Root cause has been resolved. | 09-07-2020 12:28 | 09-07-2020 12:42
1156091 | CMS services required a manual restart upon detection of a database error | Following root cause analysis, a job designed to monitor performance of the database triggered an unexpected restart of services. This has now been amended to prevent further reoccurrence. | Customers and internal users were unable to access CMS for 40 minutes | The service was restored following a manual restart of the database, failed contacts were reprocessed by Xoserve support teams. Root cause has been resolved. | 13-07-2020 11:26 | 13-07-2020 12:06
1156418 | Gemini was not available to all customers on the 14th July for 6 hours 28 minutes | This issue was a result of a database failure, which subsequently resulted in Xoserve restoring services from our Disaster Recovery capability | All customers were unable to access the Gemini application for the duration of the outage. Shippers therefore were unable to place Nominations, both Line Pack and Demand Attribution data was not published on time. | Xoserve support teams successfully restored the service from backup in the disaster recovery location. Full root cause analysis has taken place and configuration changes have been made to prevent this issue from recurring | 14-07-2020 04:32 | 14-07-2020 11:00
1161421 | Interfaces to and from National Grid systems were unavailable for 8hrs 58mins | National Grid experienced an outage, causing communication delays in data being sent to Gemini which resulted in information not being sent out to Shippers | Gemini access was uninterrupted however, all receiving data from NG relating to Line Pack and Demand Attribution values would have been delayed, resulting in Shippers not being able to view any up to date data for the duration of the incident | Xoserve support teams worked with National Grid to instigate contingency processes until the service was restored by National Grid | 22-07-2020 21:51 | 23-07-2020 06:49
1163278 | Gemini B2B service was unavailable for 4hrs 2 mins | An operational issue with a security certificate was encountered which meant information could not be passed through the B2B services within Gemini | All TSOs were unable to place EU nominations for the duration of the Incident | Xoserve support teams removed an incorrect certificate and reverted to a previous version. The certificates have since been refreshed with new versions which has addressed the root cause. | 23-07-2020 12:37 | 23-07-2020 16:39

## Slide 5: High-level summary of P1/2 incidents: July 2020
Ref. | What happened? | Why did it happen? | What do Xoserve understand our customers experienced? | What did your Xoserve team do to resolve? | Incident Date | Resolved Date
1164038 | Gemini was not available to all customers on the 24th July for 3 hours 48minutes | A Gemini file storage infrastructure component detected a fault and automatically put itself into read only mode to protect itself from data corruption. Gemini services had to be fully restarted to restore service. | Shippers experienced delays to Demand Attribution and Line Pack values being publish within Gemini application. Prisma auction processing was also affected. | Xoserve support teams identified and resolved the permission issue by restarting Gemini services to restore access to storage. Root cause analysis has been performed and identified the trigger for the fault, a planned change will take place in August to permanently resolve the issue. | 24-07-2020 14:48 | 27-07-2020 18:36
1166416 | Gemini and CMS applications were unavailable to all customers on 28th July for 2 hours | The active external firewall became unresponsive which resulted in connections to application servers being denied and prevented access to Gemini and CMS components | Shippers were unable to place nominations, Demand Attribution and Line Pack data was not published at the expected time. EU Nominations and Prisma Auctions were also delayed. Customers and internal CMS users would not have been able to review portfolios and view contact details | Xoserve support teams failed over firewall services to our secondary site in order to restore the service. Root cause analysis has identified the process that triggered the fault and a permanent fix plan will be created to prevent reoccurrence | 28-07-2020 12:30 | 28-07-2020 02:30

## Slide 6: What is happening Overall
A fault that has developed that only impacts Xoserve users or an incident on core services that has had no customer impact
 | Xoserve Identified | Customer Identified
Xoserve Controllable | Xoserve Identified the incident and the incident could have been avoided had Xoserve taken earlier action | Customer Identified the incident and the incident could have been avoided had Xoserve taken earlier action
Xoserve Uncontrollable | Xoserve Identified the incident but the incident could not have been avoided had Xoserve taken earlier action | Customer Identified the incident but the incident could not have been avoided had Xoserve taken earlier action
Chart: Major Incident Causality Chart - Year to Date
| A | S | O | N | D | J | F | M | A | M | J | J
Xoserve Identified/Xoserve Avoidable or Controllable | 1 | 4 | 2 | 0 | 1 | 1 | 2 | 2 | 5 | 2 | 2 | 8
Non Xoserve identified/Xoserve Avoidable or Controllable | 0 | 0 | 0 | 0 | 0 | 2 | 0 | 1 | 0 | 1 | 0 | 0
Xoserve Indentified/ Uncontrollable by Xoserve | 0 | 0 | 2 | 2 | 1 | 2 | 2 | 2 | 1 | 1 | 3 | 1
Non Xoserve Indentified/Uncontrollable by Xoserve | 2 | 1 | 1 | 1 | 1 | 0 | 3 | 0 | 1 | 2 | 0 | 0
Xoserve Internal/No customer impacts | 1 | 2 | 0 | 2 | 3 | 0 | 2 | 0 | 2 | 0 | 2 | 0
Notes: 5

## Slide 7: What is happening Overall?
Key:
 | Xoserve Identified | Customer Identified
Xoserve Controllable | Xoserve Identified the incident and the incident could have been avoided had Xoserve taken earlier action | Customer Identified the incident and the incident could have been avoided had Xoserve taken earlier action
Xoserve Uncontrollable | Xoserve Identified the incident but the incident could not have been avoided had Xoserve taken earlier action | Customer Identified the incident but the incident could not have been avoided had Xoserve taken earlier action
 | Year to Date | 
 | Xoserve Identified | Customer Identified
Xoserve Controllable | 17 | 1
Xoserve Uncontrollable | 6 | 3
 | July 2020 | 
 | Xoserve Identified | Customer Identified
Xoserve Controllable | 8 | 0
Xoserve Uncontrollable | 1 | 0