## Slide 1: DSC Delivery Sub-Group
March 2026

## Slide 2
1b
1.1 Lorem ipsum
Action Updates
REC Change
NESO – Verbal Update
Previous DSG Meeting Minutes
1. General Meeting Administration

## Slide 3: 1b
The DSG Actions Log will be published on the DSG pages of Xoserve.com

## Slide 4
SECTION 2:
Change Development
02
2a. New Change Proposals
2b. Undergoing Solution Options Impact Assessment Review

## Slide 5
SECTION 2:
Change Development
2a. New Change Proposals
2a.i XRN 6056 Introduction of new Supply Meter Point status of ‘IS’ (Isolation) - Cleanse and remove obsolete ‘CL’ (Clamped) status
2b. Undergoing Solution Options Impact Assessment Review
None for this meeting

## Slide 6: XRN 6056 Introduction of new Supply Meter Point status of ‘IS’ (Isolation) - Cleanse and remove obsolete ‘CL’ (Clamped) status
Customer Parties | Impacted parties
Shipper | X
Distribution Network Operators (DNOs) | X
National Gas Transmission | 
IGTs | X
This vote is to approve the change into development | 
Change Type | Non-Regulatory​
Priority | Medium​
Proposer | Xoserve​
Change Proposal | Link to CP
Change Description
The maintenance of Supply Meter Point Status details are wholly Distribution Network and Independent Gas Transporter controlled – with these details being made available and used to determine Shipper charging arrangements for relevant Supply Meter Points. DNs are unable to accurately reflect the status of a service pipe with the current allowable Supply Meter Point statuses within their respective portfolios, due to limited allowable values. Specifically, a Supply Meter Point Status is required to reflect where a valve (separate from the ECV) has been activated at the boundary of a property (such as a House Entry Tee).The ability for Transporters to accurately differentiate between different types of Supply Meter Point Statuses will become increasingly important as consumers continue to decarbonise their homes and businesses.
DSC Service Area | Service Area : 3 – Manage Updates to Customer Portfolio
Proposed Funding split from Proposer | 100% DN’s

## Slide 7
SECTION 3:
Detailed Design
03
3a. Design Considerations
3b. Requirements Clarification
Project Updates

## Slide 8
SECTION 3:
Detailed Design
None for this meeting
3a. Design Considerations
3b. Requirements Clarification
3b.i XRN 5702 Update to assess the replacement of Facsimile as a form of communication (Modification 0864S)

## Slide 9: XRN5702 – Update to assess the replacement of Facsimile as a form of communication (Modification 0864S)
Detailed Design Overview

## Slide 10: Change Background
Change XRN5702 has been raised to deliver the requirements of Modification 0864. Modification 0864 Update of UNC Code Communication Methods (removal of facsimile/fax) has been raised as it seeks to align obligated Code Communication methods with future communication network changes, attributable to national PSTN decommissioning, and the subsequent retirement of fax devices.
CDSP currently stores FAX as an alternate communication type received as part of registration requests and contact updates from Shippers. Post XRN5702 implementation, FAX will be rejected if received in as a communication type and Email will be accepted as an alternate communication type along with mandatory Telephone information.
The design for XRN5702 has been previously approved at ChMC on 08/01/2025 and the change is included in the scope of June 2026 major release.
Previously published change pack for XRN5702 change can be found here

## Slide 11: Detailed Design Summary
Amendments to the proposed New Monthly Report for Shippers and IGTs:
A new monthly report for each Shipper and IGT to list all SMPs that the Shipper is registered to, or is within the IGT’s network, and have an AQ that exceeds the emergency contact AQ threshold (732,000kWh).
The reporting frequency of the new report has been revised from an initially proposed annual schedule to a proposed monthly schedule, to be issued on the 10th calendar day via the existing EFT/IX route
The monthly report will also incorporate additional data items to provide enhanced information to customers.
The monthly report will also be issued by email to recognised DSC Contract Managers.

## Slide 12: Detailed Design Summary
The proposed data items to be included in the monthly Shipper report are:
*New data items added in this change pack are shown in bold
Report Data Field Name
MPRN
CSEP ID
DM or NDM
ROLLING AQ
MANNED [Y/N/Blank]
SOQ
SHQ
DN SHORT CODE
IGT SHORT CODE
EMR CONTACT EXISTS [Y/N]
EMAIL EXISTS [Y/N]
*EMR EFFECTIVE FROM DATE
*OVER 1000 DAYS SINCE LAST UPDATE – Y or N
*EMR CARRY FORWARD FLAG – Y or N

## Slide 13: Detailed Design Summary
The proposed data items to be included in the monthly IGT report are:
*New data items added in this change pack are shown in bold
Report Data Field Name
MPRN
CSEP ID
DM or NDM
ROLLING AQ
MANNED [Y/N/Blank]
SHQ
SOQ
SHIPPER SHORT CODE
DN SHORT CODE
EMR CONTACT EXISTS [Y/N]
EMAIL EXISTS [Y/N]
*EMR EFFECTIVE FROM DATE
*OVER 1000 DAYS SINCE LAST UPDATE – Y or N
*EMR CARRY FORWARD FLAG – Y or N

## Slide 14: Next Steps
The Detailed Design Change Pack (DDCP) was issued for consultation on 16th March 2026.
  Located here
Shippers, DNOs and IGTs will vote on the outcome of the DDCP consultation at ChMC on 8th April 2026.

## Slide 15
Thank you!
Any questions?

## Slide 16
Section 4: Release/Project Updates
04
4a. Feb 26 Major Release
4b. June 26 Major Release

## Slide 17: XRN 5983 – February 26 Major release - Status Update
RAG Status | Overall Project RAG status |  | 
 | Schedule0 | Risks and Issues | Costs
 | Status Justification |  | 
Schedule | The scope of February 26 Major Release was presented for approval at the ChMC meeting on 10/09/25. Project successfully implemented, as planned, on 27/02/26. Progress Update: XRN5914/5922, 5906 , 5872 testing has completed UAT, RT & PT. All changes under February 26 Major Release has successfully implemented 27/02/26 and has now moved into PIS. Decision in December ChMC: None | Implementation date 27th February, contingency date 6th March | 
Risks and Issues | N/a |  | 
Costs | Changes are currently delivering with projected costs. |  | 
Scope | XRN5906 - Extending the PC4 Read Submission Window. XRN5872 - Updates to the AQ Amendments Process. XRN5914/XRN5922 - Shorten of the current LIS (Line in sand) date to 2-3 years & amend the LIS to rolling Period. |  | 
Complete
On Track
At Risk
Overdue

## Slide 18: XRN 6045 – June 26 Major Release- Status Update
RAG Status | Overall Project RAG status |  | 
 | Schedule0 | Risks and Issues | Costs
 | Status Justification |  | 
Schedule | The scope of June 26 Major Release was presented for approval at the ChMC meeting on 11/02/2026. Overall release is tracking to target; project is planned implement on 26/06/2026. Progress Update: XRN5805 has exited Design and is due to start build on the 13/04/2026 XR5702 is currently working through closure of Design post a revalidation exercise Decision in March ChMC: BER Approval for June release | Implementation date 26th June 2026, contingency date 3rd July 2026 | 
Risks and Issues | N/A |  | 
Costs | Forecast to complete delivery against approved BER |  | 
Scope | XRN5702 – Update to assess the replacement of Facsimile as a form of communication (Modification 0864S) XRN5805 - Alternative Solution to address instances where VBA macros are present in DN Templates |  | 
Complete
On Track
At Risk
Overdue

## Slide 19
Section 5:
Change Pipeline
05
Change Pipeline

## Slide 20: 2026 Forward View - Change Delivery Plan
January 26 – December 2026
Jan-26
June-26
February 26 – Major Release (XRN5983)
XRN5872 | XRN5906 | XRN5914 | XRN5922
March-26
Sep-26
Dec-26
June 26 – Major Release (XRN6045)
XRN5702 |XRN5805
Slide produced 29h July 2025
= Firm Implementation Date – Funding Approved by ChMC and / or Non-Negotiable Industry Implementation Date in place
= Indicative / Target Implementation Date – Changes are planned for delivery – Funding not yet approved by ChMC
= Implemented Change / Release
November 26 - Major Release
XRN5940| XRN5949 | XRN5950 | XRN5955
XRN5994 - Emergency Contact Data Service
Identifying Improvements to Meter Point Location Address Data Processes
XRN5968 | XRN5546
Minor Release 18
Minor Release 17
Minor Release 16
PIX
5924
XRN5941 – Performance Assurance Committee - Audit PAT
XRN6041 - CDSP Obligations required for the introduction of the Gas Shipper Obligation

## Slide 21: Change Delivery Plan – January 2026 – December 2026
XRN | Change Title | Proposer | Benefit / Impact | Funding | HLSO Max Cost | Target Delivery Date | Release Type | Firm / Indicative
5872 | Mod0876S Updates to the Annual Quantity (AQ) amendment process | SEFE | Shipper DN | Shipper | £190k | 27 February 2026 | Major | Firm
5906 | Mod0884 – Extending the PC4 Read Submission Window | OVO | Shipper DN IGT | Shipper DN | £105k | 27 February 2026 | Major | Firm
5914 5922 | Mod0886 - Amend the Code Cut-Off Date to a Rolling Period Mod0896 – Reducing the current Code Cut-Off Date (Line in the Sand) from 3 to 4 years to 2 to 3 years | SSE SEFE | Shipper DN IGT | Shipper | £90k | 27 February 2026 | Adhoc / Major | Firm
5941 | Performance Assurance Committee – Audit PAT | Xoserve | Shipper DN IGT | Shipper DN IGT | £300K | TBC | Adhoc | Indicative
5994 | Emergency Contact Validation Service | Cadent | Shipper DN | tbc | TBC | May 2026 | Adhoc | Indicative
5702 | Mod0864S - Update to assess the replacement of Facsimile as a form of communication | NGT | All DSC Customers | Shipper DN | £158k | 26 June 2026 | Major | Firm
5805 | Alternative Solution to address instances where VBA macros are present in DN Templates | WWU | DN | DN | £160k | 26 June 2026 | Major | Firm
5924 | Physical Information Exchange (PIX) Ongoing Support Options | Xoserve | All | TBC | N/A | 30 June 2026 | Adhoc | Firm
5940 | Mod0890 – Addition of Consumption Adjustment and Updated Meter Readings to initiate an AQ Calculation | Centrica | Shipper DN | TBC | £270k | November 2026 | Adhoc / Major | Indicative
5949 | New Priority Consumer Category related to Community Heating | NGT | All DSC Customers | TBC | TBC | November 2026 | Adhoc / Major | Indicative
5950 | DSC Invoice Number generation review | CDSP | Shipper DN NGT | TBC | TBC | November 2026 | Adhoc / Major | Indicative
5955 | Private networks duplicate MPRNs - options for long-term fix | Cadent | DN | DN | TBC | November 2026 | Adhoc / Major | Indicative
6041 | UNC Modification 0922 (IGT UNC Modification 180) – CDSP Obligations required for the introduction of the Gas Shipper Obligation | CDSP | ALL DSC Parties | Shipper | TBC | December 2026 | Adhoc/Major | Indicative

## Slide 22: Change Backlog – ‘In Progress’ Details
XRN | Change Title | Proposer | Benefit / Impact | Funding | Status | March 26 - ChMC Update
6001 | Modification 0909 - Refining the Class 2 Individual Valid Meter Reading Requirement Performance Measures | SEFE | Shipper DN | Shipper DN | Requirements | Change Proposal created to enable CDSP solution to be progressed in adherence to the related UNC Modification
6000 | Modification 0908 – Removal of DNO meter reading obligations resulting from non-provision of a Valid Meter Reading by a Shipper | WWU | Shipper DN IGT | DN | Requirements | Change Proposal created to enable CDSP solution to be progressed in adherence to the related UNC Modification
5972 | CDSP provisions to support new Supplier Deed of Undertaking (DoU) Licence Condition (9a) | Cadent | DN IGT | DN | Requirements | Change Proposal raised on behalf of DNs to ensure new Deed of Undertaking arrangements are put in place with Supplier organisations. Analysis on Invoicing processes (charge types) to be performed and validated with DNs.
5987 | Modification 0915 – Debt Relief Scheme Payment (DRSP) | NGN | Shipper DN IGT | NGT DN | Requirements | CDSP will be actively supporting Modification development over proceeding months ahead of baselining requirements.
5473 | Meter Asset Details Proactive Management Service | CDSP | Shipper | Shipper | Requirements | Use cases, data items and research being undertaken by development team ahead of options being presented to DSC members – target Q2 2026 update for DSC customers at DSG
5569 | Contact Data Provision for IGT Customers | BUUK | IGT | IGT | Solution Assessment | Solution Option issued for consultation in May ‘25 Change Pack – next steps to be confirmed following change pack decision and agreement on how to progress.
5810 | Theft of Gas (ToG) DN Calculation Tool | Cadent | DN | DN | Solution Assessment | Protype solution being trialled with one DN party ahead of finalising functionality and sharing with all DN parties. Workshop arranged 3rd October. Continue to monitor progress with DNs before reaching agreement that change can be closed.
5968 | Identifying improvements to Meter Point Location Address Data processes | Cadent | DN | DN | Analysis | Parent Change Proposal raised to perform analysis and make recommendations on changes that can be implemented to the Address Amendment process.
6039 | Provision of IGT SMP Data to DNs | NGN | DN IGT | DN | Requirements | Change Proposal raised to progress solutions that enable DNs the ability to receive IGT SMP data.
6056 | Introduction of new Supply Meter Point status of ‘IS’ (Isolation) - Cleanse and remove obsolete ‘CL’ (Clamped) status | Cadent | DN IGT Shipper | DN | Requirements | New Change Proposal raised to progress solution that enables DNs and other industry stakeholders the ability to acknowledge a Supply Meter Point Status of Isolation.

## Slide 23: Change Backlog – ‘On Hold’ Details
XRN | Change Title | Proposer | Benefit / Impact | Funding | HLSO Max Cost | March 26 ChMC Update
5616 | CSEP Annual Quantity Capacity Management | WWU | DN IGT Shipper | DN IGT | *£260k revised following design | Agreed following August bi-party CSEP meeting that change will remain on hold whilst data cleansing activities were progressed.
5546 | Resolution of Address Interactions between DCC and CDSP | Xoserve | DN IGT Shipper | Shipper | N/A | N/A – performing analysis on data extracts provided by DCC Next steps to be confirmed once analysis is concluded
5471 | DSC Core Customer Access to Data | CDSP | Shipper DN IGT | IGT Shipper DN | TBC | Low Priority – CDSP raised Change Proposal
5701 | Establishing the Independent Shrinkage Charge and the Independent Shrinkage Expert (Modification 0843 / IGT 165) | OVO | Shipper DN IGT | DN IGT | TBC | Recommend that change remains on. No development activities will take place until Ofgem decision on Modification is received.
5806 | CDSP Solution to enable exit of application of User Premises Termination Notice (UPTN) | NGT | All DSC Customers | TBC | TBC | Change Proposal raised to analyse process and solution impacts that may be necessary to facilitate exit – analysis being planned in with relevant resource

## Slide 24: DSC Change Pack Consultation Plan (two-month view)
Mar – 26
Apr - 26
May – 26
XRN5955 - Private networks duplicate MPRNs - options for long-term fix
Key
= Design Change Pack for Consultation
= Solution Option Change Pack for Consultation
= For Information Change Pack
XRN5949 - New Priority Consumer Category related to Community Heating
XRN5950 - DSC Invoice Number generation review
XRN5940 - Addition of Consumption Adjustment and Updated Meter Readings to initiate an AQ Calculation Month (Modification 0890)
XRN5937.3 - Facilitating Bi-Directional Connections Between IGT pipelines and the NTS (Modification 0887)

## Slide 25
Section6:
Any Other Business
06
Customer Testimonial – Verbal update

## Slide 26
Section 7:
Annex
07
7a. ChMC Update
7b. Rec Update
7c. POAP