## Slide 1: DSC Delivery Sub-Group
Monday 25th September 2023

## Slide 2: 1b. Previous DSG Meeting Minutes and Action Updates
The DSG Actions Log will be published on the DSG pages of Xoserve.com

## Slide 3: 2. Changes in Capture

## Slide 4: 2a. Change Proposal – For Initial Overview of the Change

## Slide 5: 2a. Change Proposal – For Initial Overview of the Change
None for this meeting

## Slide 6: 2b. Change Proposal Initial View Representations

## Slide 7: 2b. Change Proposal Initial View Representations
None for this meeting.

## Slide 8: 2c. Undergoing Solution Options Impact Assessment Review

## Slide 9: XRN5573-B - Update To The Priority Consumer Process
Solution Option Overview

## Slide 10: Background
Back in October 2022, the Secretary of State issued a letter of direction to the Gas Transporters looking to update the criteria of Priority Consumer categories of customers to be prioritised during a gas emergency.
The changes to the criteria of existing categories (A & C) and the introduction of a new category (B) were implemented as part of XRN5573-A.
Due to the urgency of the required process changes and the need for file format amendments (new allowable value), it was agreed with ChMC constituencies that some elements were to be manual and therefore this change split.
XRN5573-B - Amending the Supply Point Register (UK Link) to accept Category B as an allowable value (including file format amendments for industry consumption) and ensure these values are automatically visible in line with Category A & C.

## Slide 11: Solution Summary
Solution Option 1 - Category B reflective in industry file flows.
  This solution aims to deliver the core must have requirements looking to ensure that Priority Consumer Category B requests are processed in line with Category A & C and all appropriate downstream processes are automatically fed with this new allowable value (as currently this is done manually).
Solution Option 2 - Enhancement to how we receive Priority Consumer updates.
  This solution aims to deliver the core requirements (as per Solution Option 1) but also includes enhancements to how the CDSP receives Priority Consumer requests and automate specific validation requests.

## Slide 12: Solution Overview
Category | Solution 1 | Solution 2
CDSP Impact: | Medium | Medium
Customer Impact: | Medium | Medium
Release Type: | Major | Major
Cost Estimate: | £41,000 - £54,000 GBP | £85,000 - £97,000 GBP
Customer Requirement Coverage: | 100% | 100%
Changes: | Changes in UK Link to include validations for priority consumer category B requests. Allow business users to accept and input priority consumer category B values in SAP ISU. A one-time data update for priority consumer category B values held offline to be migrated into UK Link tables. Report changes to automatically include priority consumer category B values, as is the case with category A and C. The following portfolio reports are within scope and have been identified as being in need of change: Weekly distribution Network Report (IP119) Monthly Shipper Report (IP119) Monthly GNCC Gas Ops Data Report (IP125) Monthly Aggregate AQ Report (IP123) GES logic updated to allow GES to acknowledge where priority consumer category has been applied where a code B exists as is the case with A and C currently. File format change required for .TMC and .TRF files to include priority consumer category code B as an allowable value as per category A and C. | As per Solution Option 1 changes, plus… New Portal screen to allow the CDSP to receive Priority Consumer requests from Shippers and DESNZ*. New proxy to receive the Priority Consumer requests from Portal. Changes in UK Link to include validations for Priority Consumer Category B requests and automate elements of Category A & C validations.

## Slide 13: 3. Changes in Detailed Design

## Slide 14: 3a. Design Considerations
3a.i. XRN 5556H – CMS Rebuild Version 1.7
3a.ii. XRN 5607 - Update to the AQ correction processes (Modification 0816S)
3a.iii. Maintenance of a Capacity Plan

## Slide 15: 3a.i. XRN 5556H – CMS Rebuild Version 1.7
Detailed Design

## Slide 16: XRN5556H - Contact Management Service (CMS Rebuild) v1.7 Detailed Design Update
An update to the Detailed Design of XRN5556 H has been made to include changes to the .NEI file format to facilitate the bulk logging of Gas Safety Regulations (GSR) contacts in new CMS
The existing NEI file format is to be migrated to new CMS with enhancements to account for new customer requirements, to adhere to the latest UKLink file formats, and the information required from customers to log contacts is slightly different in new CMS compared to the legacy service
The NEI file is unique the GSR process and there will not be the requirement to use the file in legacy CMS and new CMS simultaneously. The existing file format will remain as it is currently while the process continues to be managed in legacy CMS. The changes will become live at the point the GSR process becomes available in new CMS
The changes being made are:

## Slide 17: 3a.ii. XRN5607 – Update to the AQ correction processes (Modification 0816S)
Detailed Design

## Slide 18
Background
Change XRN5607 was raised to deliver the requirements of Modification 0816 that seeks to add two further ‘eligible causes’ to the Annual Quantity (AQ) amendment process within TPD G2.3.21
High-level changes:
Create and validate two new AQ amendment ‘eligible causes’ (AQ correction reason codes) which Shippers can utilise to request a change to the AQ of their Supply Meter Point (SMP):
  Erroneous AQ based on read history.
  Change in operation and/or use.
A change in validations to check if the AQ replacement value is either less than 95% (ninety five percent) or more than 105% (one hundred and five percent) of the prevailing Annual Quantity. This check will be carried out for existing and the new AQ correction reason codes, (excluding existing correction reason code 4 – read tolerance)
Automation of existing manual Shipper affiliation checks for correction reason code 3 which were put in place under XRN5237.

## Slide 19
Detailed Design Summary
The XRN5607 Detailed Design Change Pack contains further details of the change, and is summarised here.
UK LINK-SAP ISU
2 new AQ correction reason codes (6 & 7) will be introduced within the existing AQI(AQ Correction Input )/AQR (AQ Correction Response) files.
New validations and rejection codes are created for the existing and new AQ correction reason codes. The detailed list is available in the Change Pack.
UK Link - SAP BW
Amendment to AQ correction PARR report to include new correction reason codes.
Changes to AQ correction PAFA report to consider the new AQ correction reason codes.
Existing SAP BW AQ correction data models to be updated to ensure data is available for downstream (BO/DDP) reporting

## Slide 20
Detailed Design Summary
File Format Updates
The allowable values for data items within the C41 of the .AQI (AQ Correction Input) file and C43 segment in the .AQR(AQ correction response) file will be updated to include the new correction reason codes (shown below in highlighted text)
Where an AQ value has been updated via an AQ correction the NRL (Notifications of Revision to Live Sites) notification will contain the new AQ correction reason codes in the T04 segment, no changes are required to the existing NRL process.
Data Discovery Platform (DDP)
Updates to DDP AQ corrections dashboards for PAFA and Shipper to include the two new AQ correction codes.
Updates to DDP AQ rejections dashboard for Shipper / PAFA to include the new rejection reason.

## Slide 21: Maintenance of a Capacity Plan
6 monthly Consultation Change Pack

## Slide 22: Background and Key Points
Within the UK Link Manual, the UK Link IS Service Definition sets out:
  the performance standards which the UK Link system is designed to meet, including design maximum volumes;
  the standards and rules with which UK Link Users must comply when accessing the UK Link system;
  the processes which will be followed in relation to Service Request and Incident Management Processes (e.g. Disaster Recovery)
Since the introduction of the Central Switching Service, Registrations will be directed through CSS for CSS Supply Points
Users are requested to inform CDSP of large projected volumes of Registrations anticipated from their Suppliers so that impacts to the UK Link systems can be managed effectively
We would invite all Users to send their forecasts to uklink@xoserve.com by 2nd October 2023 to enable us to plan for future capacity with UK Link
All information submitted will be treated commercially sensitive and will not be shared with any other parties. Confirmation of your expected volumes would be greatly appreciated
If Users do not respond, we will assume existing flows will prevail for the forthcoming period
Extract from IS Service Definition document

## Slide 23: 3b. Requirements Clarification
3b.i. Clarification of Approved of INV File Format Versions

## Slide 24: 3b.i. Clarification of Approved of INV File Format Versions
Detailed Design

## Slide 25: Background
As part of change XRN5547 - Updating the Comprehensive Invoice Master List and INV template a new allowable value has been added to the .INV file. In the process of updating the file format it was found that two differing versions of both the .INV file format and file hierarchy were stored in the UK Link document library
This change pack seeks to clarify the actions taken to publish and store a single, approved version of the file format and hierarchy

## Slide 26: Detailed Design Summary
Current Position
There are two versions of the INV file format and hierarchy:
Shipper Folder
  INV_Generic_Invoice (.INV) V1.6L.docx
  INV_File_Hierarchy V1.4L
DN Folder
  INV_Generic_Invoice (.INV) V2.1L.docx
  INV_File_Hierarchy V2.1L
Proposed Approach
A single version of each document will be stored moving forwards to ease future management and avoid any future conflicts in version control
All Users folder
  INV_Generic_Invoice (.INV) V2.2L.docx
  INV_File_Hierarchy V2.1L

## Slide 27: 4. Release/Project Updates

## Slide 28: 4. Release/Project Updates
4a. June 23 Major Release
4b. November 23 Major Release

## Slide 29: XRN5562 – June 23 Major Release- Status Update
 | Overall Project RAG Status |  |  | 
 | Schedule | Risks and Issues |  | Cost
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | Overall release is tracking on target; Green, implementation was completed successfully on 24/06. The project has completed the post implementation support period on 28/07 and is on track to complete closedown as per plan (31/08). Progress update: Post implementation support period complete (28/07) All internal closedown documentation complete and approved (23/08) Change completion report completed and shared (25/08) Please note: As the project will be completing closedown this week (31/08), no further reporting is planned for this release. Decision in September ChMC: Approval of Change Completion Report (CCR) |  | Implementation successfully completed on 24th June | 
Risks and Issues | None |  |  | 
Cost | Forecast to complete delivery against approved BER |  |  | 
Scope | XRN5091 - Deferral of creation of Class change reads at transfer of ownership |  |  | 
Complete
On Track
At Risk
Overdue
Slide updated on 31st August 2023

## Slide 30: XRN5629 – November 23 Major Release- Status Update
Slide updated on 29th August 2023
 | Overall Project RAG Status |  |  | 
 | Schedule | Risks and Issues |  | Cost
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | Overall release is tracking on target; Green, BER was approved in ChMC on 10/05. Currently in user acceptance testing phase, which commenced on 31/07, implementation on track for 04/11, with contingency implementation available for 11/11 Progress update: Build completed as per plan on 14/07 System testing completed as per plan on 11/08 User acceptance testing in progress, on track to complete on 22/09 Regression testing preparation to commence on 04/09 Implementation approach has been shared with ChMC for information Decision in September ChMC: None |  | Implementation date of 4th November, the contingency date is 11th November | 
Risks and Issues | XRN5186: There is a risk that that following discussions with Networks/Shippers, the industry requests an enhanced solution for XRN5186 go live in order to avoid non-compliance with MOD0701,this may increase the BER cost and extend delivery timelines for XRN5186 |  |  | 
Cost | Forecast to complete delivery against approved BER |  |  | 
Scope | XRN5186 - MOD0701 – Aligning Capacity booking under the UNC and arrangements set out in relevant NEXAs XRN5482 - Replacement of reads associated to a meter asset technical details change or update (RGMA) |  |  | 
Complete
On Track
At Risk
Overdue

## Slide 31: 5. Change Pipeline

## Slide 32: Change Delivery Plan January 23 – March 24
February 23 - Major Release (XRN5533)
XRN4900, XRN4978, XRN4990, XRN4989, XRN4992b, XRN5298
Jan-23
Aug-23
June 23 - Major Release (XRN5562)
XRN5091
Apr-23
Dec-23
Mar-24
November 23 – Major Release (XRN5629)
XRN5186, XRN5482
XRN4713
= Firm Implementation Date – Funding Approved by ChMC and / or Non-Negotiable Industry Implementation Date in place
= Indicative Implementation Date – Changes are scoped for delivery – Funding and/or Implementation Date not yet approved by ChMC
= Delivered on Target Implementation Date
Delivery Key
Slide produced 25h August 2023
March 23 - Adhoc Release (XRN5575)
XRN5379, XRN5143
XRN5595
XRN5555
February 24 – Major Release
XRN5604 | XRN5605 | XRN5607
XRN5535A
XRN5567
Minor Release 12 XRN5454
XRN5652
Minor Release 11
XRN5651
XRN5547
XRN5316
XRN5658

## Slide 33
Delivery Plan - January 2023 – August 2023 – CDSP Implemented Changes |  |  |  |  |  |  |  | 
XRN | Change Title | Proposer | Benefit / Impact | Funding | HLSO Max Cost | Target Implementation Date | Release Type | Delivered / Firm / Indicative
5555 | Amend existing Large Load Site Reporting | SGN | DN | DN | N/A | 31st January 2023 | Adhoc | Delivered
4900 | Biomethane/Propane Reduction | SGN | Shipper DN | DN Decarb | N/A | 25th February 23 | Major | Delivered
4978 | Notification of Rolling AQ Value (following Transfer of Ownership between M-5 and M) | British Gas | Shipper | Shipper | £90.6k | 25th February 23 | Major | Delivered
4990 | Transfer of Sites with Low Read Submission Performance from Class 2 and 3 into Class 4 – MOD 0664 | SSE | Shipper | Shipper | £232k | 25th February 23 | Major | Delivered
4989 | Residual AMT activities | CDSP | Shipper | Shipper | N/A | 25th February 23 | Major | Delivered
4992 | XRN4992 - Modification 0687 Clarification of Supplier of Last Resort (SoLR) Cost Recovery Process | Total | Shipper DN | Shipper DNO | £108.7k | 25th February 23 | Major | Delivered
5298 | H100 Fife Project – Hydrogen Network Trial | SGN | Shipper DN | DN Decarb | N/A | 25th February 23 | Major | Delivered
5595 | Changes to the REC Switching Operator Outage Notification Lead Time (R0055) | Xoserve | Shipper | N/A | N/A | 25th Feb 23 | Major | Delivered
5535A | Processing of CSS Switch Requests Received in ‘Time Period 5’ | Xoserve | All DSC Customers | Shipper | £44k | 10th March 23 | Adhoc | Delivered
5379 | Class 1 Read Service Procurement Exercise - MOD0710 | Xoserve | Shipper DN | Shipper | £150k | 1st April 2023 | Adhoc | Delivered
5143 | Transfer of NDM sampling obligations from Cadent, WWU, and NGN to the CDSP | Cadent | DN | WWU, Cadent, NGN | £75k | 1st April 2023 | Adhoc | Delivered
5091 | Deferral of creation of Class change reads at transfer of ownership | EDF | Shipper | Shipper | £200k | 24th June 23 | Major | Delivered
4713 | Actual read following est. transfer read calculating AQ of 1 | Npower | Shipper | Shipper | £7k | 27th June 2023 | Adhoc | Delivered
5652 | Enabling Direct Contractual Arrangements with Consumers for Demand Side Response (Mod0844) | NGT | NGT Shipper DN / IGT | NGT | Tbc | Immediately Following Ofgem Decision (expected August 23) | Adhoc | Delivered
5668 | Production Data Back up | RTS | Shipper DN/IGT | Shipper | Tbc | 19th August 2023 | Adhoc | Delivered

## Slide 34: Change Delivery Plan – September 2023 – March 2024
XRN | Change Title | Proposer | Benefit / Impact | Funding | HLSO Max Cost | Target Implementation Date | Release Type | Firm / Indicative
5675 | Implementation of 0836S and integration with REC Change R0067 and Modification 0855 - Settlement Adjustments for Supply Meter Points impacted by the Central Switching System P1 Incident | SEFE | Shipper | Shipper | Tbc | 17th August (ongoing) | Adhoc | Firm
5651 | Updates to Class 3 & 4 Inner Tolerance Ranges used in Meter Read validation process | Centrica | Shipper | Shipper | Tbc | 22nd September 23 | Minor (Drop 11) | Firm
5316 | Rejecting Pre LIS Replacement Reads | Xoserve | Shipper | N/A | N/A | 22nd September 23 | Minor (Drop 11) | Firm
5547 | Updating the Comprehensive Invoice Master List and INV template | Eon | Shipper DN | Shipper | N/A | 22nd September 23 | Minor (Drop 11) | Firm
5641 | Addition of Market Sector Code to specific Supply Point Data Reports | NGN | DN | DN | N/A | September 23 | Adhoc | Indicative
5482 | Replacement of reads associated to a meter asset technical details change or update (RGMA) | Scottish Power | Shipper | Shipper DN | £300k | 4th November 23 | Major | Firm
5186 | *MOD0701 - Aligning Capacity booking under the UNC and arrangements set out in relevant NEXAs | NGN | Shipper DN | Shipper DN | £200k | 4th November 23 | Major | Firm
5567 | Implementation of Resend Functionality for Messages from CSS to GRDA (REC CP R0067) | Xoserve | All DSC Customers | Shipper | £93k | 6th December 2023 | Adhoc | Firm
5454 | SoLR Reporting Suite | EDF | Shipper | Shipper | N/A | December 23 | Minor (Drop 12) | Indicative
5658 | Allocation of LDZ UIG Based on Straight Throughput Method (Mod0831 / Mod0831A) | SSE Brook Green | Shipper | Shipper | Tbc | *6 weeks following Ofgem Decision January 24 | Adhoc | Indicative
5604 | Shipper Agreed Read (SAR) exceptions process (Modification 0811S) | SEFE | Shipper | Shipper | £150k | February 24 | Major | *Firm (BER decision)
5605 | Amendments to the must read process (IGT159V) | Centrica | Shipper IGT | Shipper IGT | £190k | February 24 | Major | *Firm (BER decision)
5607 | Update to the AQ correction processes (Modification 0816S) | EON Next | Shipper DN IGT | Shipper | Tbc | February 24 | Major | *Firm (BER decision)

## Slide 35
XRN | Change Title | Proposer | Benefit / Impact | Funding | HLSO Max Cost | Target Implementation Date | Release Type | Firm / Indicative
5531 | Hydrogen Village Trial | SGN | All DSC Customers | DN Decarb | £400k | Tbc | Major | N/A
5546 | Resolution of Address Interactions between DCC and CDSP | Xoserve | DN IGT Shipper | Shipper | Tbc | Tbc | Tbc | N/A
5569 | Contact Data Provision for IGT Customers | BUUK | IGT | IGT | Tbc | Tbc | Tbc | N/A
5573B | Updates to the Priority Consumer process (as designated by the Secretary of State for Business, Energy, and Industrial Strategy - BEIS) | Xoserve | Shipper DN IGT | Tbc | Tbc | Tbc | Tbc | N/A
5585 | Flow Weighted Average Calorific Value - Phase 2 Service Improvements | Cadent | DN | DN | Tbc | Tbc | Tbc | N/A
5614 | Improving IGT SMP New Connection Process to support accurate and timely Supplier Registrations | BUUK | Shipper IGT | Shipper IGT | Tbc | Tbc | Tbc | N/A
5615 | Establishing/Amending a Gas Vacant Site Process (Modification 0819) | Centrica | Shipper DN IGT | Shipper DN | Tbc | Tbc | Tbc | Tbc
5616 | CSEP Annual Quantity Capacity Management | WWU | DN IGT Shipper | DN IGT | Tbc | Tbc | Tbc | N/A
5635 | H100 (UNC Mod799) Consequential Gemini Change | NGT | NGT DN | NGT DN | Tbc | Tbc | Tbc | Tbc
5665 | DN Annual Connection AQ Review Process | SGN | DN Shipper | DN | Tbc | Tbc | Tbc | Tbc
Change Backlog Details

## Slide 36: Change Backlog – On Hold Details
XRN | Change Title | Proposer | Benefit / Impact | Funding | HLSO Max Cost | Target Implementation Date | Release Type | Firm / Indicative
4914 | *Mod0651 – Retrospective Data Update Provisions* | Cadent | Shipper DN | Tbc | £1.8m – £2.4m | Tbc | Major | N/A
5144 | Enabling Re-assignment of Supplier Short Codes to Implement Supplier of Last Resort Directions | Xoserve | Shipper DN IGT | Tbc | Tbc | Tbc | Tbc | N/A
5187 | MOD0696 - Addressing inequities between Capacity booking under the UNC and arrangements set out in relevant NExAs | Gazprom | Shipper DN | Shipper DN | Tbc | Tbc | Tbc | N/A
5345 | Deferral of creation of Class change reads for DM to NDM and NDM to DM sites at Transfer | CDSP | Xoserve | Shipper | Tbc | Tbc | Tbc | N/A
5453 | GSOS 2, 3 & 13 Payment Automation | SGN | Shipper DN | DN | Tbc | Tbc | Tbc | N/A
5471 | DSC Core Customer Access to Data | CDSP | Shipper DN IGT | IGT Shipper DN | Tbc | Tbc | Tbc | N/A
5473 | Meter Asset Details Proactive Management Service | CDSP | Shipper | Shipper | Tbc | Tbc | Tbc | N/A
*Xoserve to re-confirm priority and status of all ‘On Hold’ changes with Change Proposers prior to October ChMC |  |  |  |  |  |  |  | 
*Mod0651 : 25.08.23 - Change Status remains on hold and will be reviewed on a monthly basis with ChMC – in line with request from UNCC

## Slide 37: 6. AOB

## Slide 38: Annex – For Information

## Slide 39: 7. DSC Change Management Committee Update
ChMC Wednesday 13th September 2023 Meeting

## Slide 40: Change Management Committee Update –13.09.2023 ChMC Meeting
The Change Management Committee post meeting update can be found here. ​

## Slide 41: 8. REC Change Update

## Slide 42: REC Change
13th September 2023

## Slide 43: Introduction
The following 10 slides have been included in this months ChMC pack to give you an overview of the ongoing REC Changes, we have broken these down into the following sections:
In progress – we are currently progressing through the Change journey
Under Prioritisation Review by REC Code Managers – due to CM workload/prioritisation
Expected incoming Impact Assessments
Note: We are currently undertaking a review of all REC Change and have began removing Changes which we have confirmed have no impact to Gas services. In the coming months, we will continue to monitor the Changes listed and add/remove from this pack as required.
Further information on the Changes can be found on the REC Portal

## Slide 44: REC Change Pipeline – In progress
Title | Description | XRN / UNC Mod | Proposer | Impact/ Funding | Status | Next Action date | Release | REC Priority | Attachments
R0063 | Addition of key information to all Service Now tickets | N/A | St Clements Ltd (on behalf of DNOs) | - | Consultation | 18/08/23 – Consultation closeout | 12/04/23 | Medium | N/A
This Change was raised to improve the information that’s included on DCC’s Service Now Tickets which have been asynchronously rejected. We interact with DCC via SNow so we need to monitor and input into development. |  |  |  |  |  |  |  |  | 
R0067 | Introduction of CSS refresh functionality | XRN 5567 / UNC Mod 836 | Capgemini (RTS) | GRDS | Approved – Awaiting Delivery | 24/09/23 -Design planning and verification of test scenarios | 06/12/23 | High | High
This Change will introduce a resend and refresh functionality to help with the message interactions between the CSS and Switching Data Service Providers. Currently, there are cases where messages are being received after Gate Closure or not being received at all. We are one of the impacted Service Providers which means this Change is very important to us so that we are able to complete customer switches successfully. |  |  |  |  |  |  |  |  | 
Please note that we have provided our view of the Change summary and impacts however we recommend that DSC Customers monitor the REC Portal to form their own opinion regarding the impact to their organisation
Currently working on
Key:
Upcoming
Monitoring
Early Engagement

## Slide 45
Title | Description | XRN / UNC Mod | Proposer | Impact/ Funding | Status | Next Action date | Release | REC Priority | Attachments
R0071 | DCC access to EES and GES | N/A | DCC | GES | Detailed Impact Assessment | 07/09/2023 | TBC | Medium | N/A
As the CSS Provider and Switching Operator, DCC have requested access to GES in order to help resolve Service Now tickets. This Change seeks to introduce a new Enquiry Service User Category to the Data Access Schedule and to reflect the required data item access in the Data Access Matrices. We are currently in early engagement with our Service Provider and the DCC to work through the scenarios that are impacting them to find the best resolution and required data items. |  |  |  |  |  |  |  |  | 
R0080 | Improvements to ‘Failed to Deliver’ CSS Messages | N/A | DCC | - | Service Provider Impact Assessment | TBC – IA currently with DCC | TBC | Medium | N/A
This Change Proposal has been raised to explore how and why, since CSS Go-Live, a number of messages have not been successfully delivered due to failures of CSS User's gateway. This results in CSS exhausting the 12-hour retry period. We are keen that we monitor this Change to ensure that there are no impacts to any current message related Change Requests or the way in which we send and receive messages from CSS. |  |  |  |  |  |  |  |  | 
R0081 | CSS Market Message Retry Strategy | N/A | DCC |  | Service Provider and Party Impact Assessment | 18/09/23 | TBC | Medium | N/A
This CP proposes a move to a principles-based obligation that allows for flexibility to ensure the CSS and CSS User are able to attempt retries but not have to follow specific timings or have a maximum number of retries. |  |  |  |  |  |  |  |  | 
Currently working on
Key:
Upcoming
Monitoring
Early Engagement

## Slide 46
Title | Description | XRN / UNC Mod | Proposer | Impact/ Funding | Status | Next Action date | Release | REC Priority | Attachments
R0088 | Make Shipper NExA values available on the GES portal | XRN 5186 MOD 0701 | Xoserve | XRN 5186 | Approved at | 30/08/2023 – Final Change report issued to TEP | 03/11/23 | Medium | N/A
XRN 5186 - Modification 0701: Aligning Capacity booking under the UNC and arrangements set out in relevant NExAs makes additional information available to GES Users which require reflection in the REC. Although all of the technical change has already been developed. |  |  |  |  |  |  |  |  | 
R0092 | DCC Service Level Agreements for the Switching Incentive Regime | N/A | DCC | GES | Solution Development | 10/08/2023 – Bi Weekly Working Group | N/A | Medium | N/A
This Change was raised to review the current Service Level Agreements (SLAs) that are outlined in the REC Service Definition. As the requirements for the Central Switching Service (CSS) were identified during the Design, Build and Test Phase of the Ofgem-led Switching Programme, DCC are proposing that an assessment takes place to ensure that the requirements are appropriate for the physical systems design and the actual behaviours of users, compared to the assumptions that were made in the early design phase. |  |  |  |  |  |  |  |  | 
Currently working on
Key:
Upcoming
Monitoring
Early Engagement

## Slide 47
Title | Description | XRN / UNC Mod | Proposer | Impact/ Funding | Status | Next Action date | Release | REC Priority | Attachments
R0096 | CSS Message Regeneration Functionality | N/A | RTS (Capgemini) | - | Service Provider Impact Assessment | TBC – IA currently with DCC | TBC | Medium | N/A
This Change was raised to identify and regenerate messages from CSS that failed initial generation, such that the message recipient is not impacted. We are keen that we monitor this Change to ensure that there are no impacts to any current message related Change Requests or the way in which we send and receive messages from CSS. |  |  |  |  |  |  |  |  | 
R0110 | A review of Supplier access to data on GES | N/A | Scottish Power | GES | Detailed Impact Assessment | 07/09/23 | TBC | Medium | N/A
This Change was raised in order to review the data items that can currently be viewed by Supplier in the Gas Enquiry Service. Scottish Power have come across some issues internally as they don’t currently have access to some items in the Shipper portfolio. We have been assessing the data items that have been requested in the DAM and are working towards the DIA stage of the process. |  |  |  |  |  |  |  |  | 
Currently working on
Key:
Upcoming
Monitoring
Early Engagement

## Slide 48
Title | Description | XRN | Proposer | Impact/ Funding | Status | Next Action date | Release | Priority | Attachments
R0048 | DCC Service Organisation Control 2 (SOC2) Assessments | N/A | DCC | - | Solution development | TBC – Awaiting additional information from DCC | TBC | Low | 
Currently, the CSS Provider is obligated to undertake system organisation control type 2 (SOC2) assessments on the CSS’s cloud-based infrastructure. This Change was raised to assess if the SOC2 assessment provides a proportionate level of assurance or the best value for money and if it should be change to ‘independently assessed’. We are monitoring to determine whether there are impacts to GRDS / GES. |  |  |  |  |  |  |  |  | 
R0070 | Provision of Enduring Test Environments | N/A | Capgemini | GRDS, GES | Solution Development | TBC- Awaiting Impact Assessment from Code Managers | Standalone | High | N/A
This Change was raised to introduce an obligation under the Retail Energy Code for the CSS or the Switching Operator (SO) to provide enduring test environments for REC parties to make the necessary system changes for REC Change Proposals (CPs) or internal system updates. We need to monitor this to ensure that the obligations on GRDS are understood, and that we contribute to the development of this Change. |  |  |  |  |  |  |  |  | 
R0118 | Review of Schedule 12 and processes to manage access to data | N/A | REC | TBC | Initial Assessment | TBC- Awaiting Impact Assessment from Code Managers | TBC | Med | N/A
There have been an increasing number of access requests for market roles that are not reflected in Schedule 12 or the Data Access Matrix (DAM). As a result, it has become apparent there are restrictions on the access to data, and the granting of access to such users can be slow and time consuming. There is a need to therefore limit ambiguity and reduce number of use cases where judgement is required. This CP will take forward the review of Schedule 12 and any identified changes. |  |  |  |  |  |  |  |  | 
REC IA Demand
Currently working on
Key:
Upcoming
Monitoring
Early Engagement

## Slide 49
REC Related XRN Changes
Description | XRN | Proposer | Impact/ Funding | Status | Next Action date | Release Type | Priority
Resolution of Address Interactions between DCC and CDSP | XRN 5546 | Xoserve | GRDS | Under development | 13/09/2023 – Industry meeting. Ongoing investigation and discussion with DNs | TBC | Medium
Production database Back up | XRN 5668 | RTS | DSC Change budget / Service& Operating costs | Delivered (BER in Pack) | CCR report to be brought to the October Change Management meeting | N/a | High
Early Provision of Meter Reading for the ‘CSS Registration Effective Date’ (including the ‘Original Intended CSS Registration Effective Date’). Detailed Design | XRN 5675 | David Addison (on back of the P1 issue) | Shipper funded | Update in slide pack | Mod 0855 workgroups 31/08 and the 07/09 | TBC | High
Currently working on
Key:
Upcoming
Monitoring
Early Engagement
Please see Appendix section for REC Change Pipeline of future changes under prioritisation review

## Slide 50: REC Update Appendix

## Slide 51: (Gas) REC Change Pipeline - Under Prioritisation Review
Title | Description | Status
R0049 | Intellectual Property Rights and Services Data Main Body changes | Initial Assessment
R0051 | Switch Request Objections (Change of Occupier) | Initial Assessment
R0056 | EES/GES additional service request for Housing Associations to be added to the Matrix | Initial Assessment
R0068 | REC Data Protection Changes | Initial Assessment
R0069 | Amendments to Sample Access Agreement | Initial Assessment
R0075 | Enabling Software Product Qualification | Initial Assessment
R0082 | Formalising the Submission of PPMIP Unallocated Transaction Report (UTR) Files | Initial Assessment
R0087 | MAP GES data access | Initial Assessment
R0089 | Removal of Pre-COVID AQ Value from Data Access Matrix | Initial Assessment
R0094 | Clarify obligations on gas meter exchanges that occur close to CoS | Initial Assessment
R0095 | Changes to allow DNOs to reinstate disconnected MPANs | Initial Assessment
R0099 | CSS End User Obligations | Initial Assessment
R0100 | Update to Error Handling Documents | Initial Assessment
R0104 | Clarifying requirement for continuous billing following an Erroneous Switch | Initial Assessment
R0105 | Review of ONAGE SLAs | Initial Assessment
R0106 | Performance Assurance Report Catalogue V5.1 | Initial Assessment

## Slide 52: (Gas) REC Change Pipeline - Under Prioritisation Review
Title | Description | Status
R0107 | CSS Message Time Stamping | Initial Assessment
R0109 | Aligning electricity and gas timescale requirements for sharing Meter Technical Detail information | Initial Assessment
R0111 | Provision of Grid Supply Point Group ID from a Postcode search | Initial Assessment
R0112 | Supplier compensation for Network Party driven MPXN or GSP Group changes | Initial Assessment
R0113 | Data Specification Housekeeping and Clarifications | Initial Assessment
R0115 | Frequency and content of CSS reports on switching via the DCC portal | Initial Assessment
R0116 | TPI access to the Meter Asset Manager data via the GES | Initial Assessment
R0117 | Retrospective Implementation of Distribution Code Use of System Agreement (DCUSA) DCP 383 | Initial Assessment
R0119 | Annulment Definition | Initial Assessment
R0120 | Search GES API using Meter Serial Number | Initial Assessment
R0121 | SDEP Review Improvements (1) - Process Types and escalations | Initial Assessment
R0122 | SDEP Review Improvements (2) - Usability | Initial Assessment
R0123 | SDEP Review Improvements (3) – Look and feel | Initial Assessment
R0124 | SDEP Review Improvements (4) - Reporting | Initial Assessment
R0125 | SDEP Review Improvements (5) – multilateral Erroneous Switches | Initial Assessment

## Slide 53: (Gas) REC Change Pipeline - Under Prioritisation Review
Title | Description | Status
R0126 | SDEP Review Improvements (6) – SDEP User Guide and Obligations | Initial Assessment
R0128 | Removal of CSS Business Rule 1177 to reflect OFAF optionality | Initial Assessment
R0129 | Clarifying Event of Default requirements | Initial Assessment
R0130 | Updates to the Data Access Matrix | Initial Assessment
R0131 | Creation of new Enquiry Service User Category | Initial Assessment
R0132 | Change the Logical Format of the J0001 (DI50001) ‘Market Participant Role Code’ data item to Char(2) | Initial Assessment
R0134 | VLP data access requirements | Initial Assessment
R0135 | Add DESNZ to Schedule 12 | Initial Assessment
R0136 | Change to REC Schedule 22 Market Stabilisation Charge (MSC) | Initial Assessment
R0137 | Introducing Third Party Intermediary (energy broker) assurance and accreditation | Initial Assessment
R0138 | Combined progression of Change Proposals R0058, R0104 and R0129 | Initial Assessment
R0139 | Alignment of Market Message D0225 ‘consent to share flag’ to support PSR data sharing | Initial Assessment
R0140 | Housekeeping amendments | Initial Assessment
R0141 | Recommended Data Access Matrix changes due to Data Permission Matrix changes | Initial Assessment
R0142 | Amendment to Multiplication Factor Enumerations to Support Hydrogen Trials | Initial Assessment

## Slide 54: (Gas) REC Change Pipeline - Under Prioritisation Review
Title | Description | Status
R0146 | Data Specification Update for Refresh Functionality | Initial Assessment

## Slide 55: 9. Portfolio Delivery

## Slide 56: 9. Portfolio Delivery Overview POAP
The POAP is available here.