DSC Change Proposal Document

Customers to fill out all of the information in the sections coloured

Xoserve to fill out all of the information in the sections coloured

# A1: General Details

|  |  |
| --- | --- |
| Change Reference: | XRN 5942 |
| Change Title: | DDP Release 2 2025/2026 |
| Date Raised: | 30/05/2025 |
| Sponsor Representative Details: | Organisation: | Correla |
| Name: | James Hallam-Jones |
| Email: | James.Hallam-Jones@correla.com |
| Telephone: |  |
| Xoserve Representative Details: | Name: | Paul Orsler |
| Email: | Paul.Orsler@xoserve.com |
| Telephone: |  |
| Business Owner: |  |
| Change Status: | [x]  Proposal | [ ]  With DSG | [ ]  Out for Review |
| [ ]  Voting | [ ]  Approved | [ ]  Rejected |

# A2: Impacted Parties

|  |  |  |
| --- | --- | --- |
| Customer Class(es): | [x]  Shipper | [x]  Distribution Network Operator |
| [ ]  NG Transmission | [ ]  IGT |
| [ ]  All | [ ]  Other <Please provide details here> |
| Justification for Customer Class(es) selection | Changes in scope for the release include those impacting the above parties |

# A3: Proposer Requirements / Final (redlined) Change

|  |  |
| --- | --- |
| Problem Statement: | The request for this Change Proposal is to ensure that there is visibility to ChMC of the changes within scope of DDP Release 22025/26 – this aims to provide transparency so the rationale of the priority being applied to DDP scope can be clearly understood.  |
| Change Description: | Following prioritisation discussions at ChMC, in release/sprint 2 (June - July 2025), we intend to continue with the DDP changes. Please note that following our design analysis into the new Meter Asset features initially prioritised by customers, we identified that 2 of the stretch features could be delivered with a minor DDP configuration update to existing features already delivered under previous releases. We made the configuration change to enable the functionality, and so to deliver the best value for customers and maintain our committed velocity, we have replaced the two Meter Asset Shipper Stretch features as denoted **\*\*in this format below\*\***. Shippers - Core* Portfolio Gains and Losses view
* Market Sector Code by No Meter recorded
* No Meter by EUC Bands
* (R1) Read Rejection Enhancements

Shippers – Stretch* **\*\*No Meter by Dataflow/Class\*\***
* **\*\*Meters with Open or Closed Bypass Flag\*\***
* Portfolio Plot Address Corrections

DNs – Core* Portfolio Insight Detail Upgrade - Increasing Download Limit to 500K
 |
| Proposed Release: | Release: Ad-hoc |
| Proposed Consultation Period: | [ ]  10 Working Days | [ ]  15 Working Days |
| [ ]  20 Working Days | [x]  Other N/A For Information Only |

# A4: Benefits and Justification

|  |  |
| --- | --- |
| Benefit Description: | These features were requested by customers and are part of the DDP backlog, they have been prioritised by customers and agreed for delivery at ChMC. Each feature will give the user new insight into their business operations and industry processes, enabling them to operate more effectively. |
| *What, if any, are the tangible benefits of introducing this change? What, if any, are the intangible benefits of introducing this change?* |
| Benefit Realisation: | The benefits are expected to be realised upon implementation. |
| *When are the benefits of the change likely to be realised?* |
| Benefit Dependencies: | There are no benefit dependencies. |
| *Please detail any dependencies that would be outside the scope of the change, this could be reliance on another delivery, reliance on some other event that the projects has not got direct control of.* |

# A5: Final Delivery Sub-Group (DSG) Recommendations – Removed (see Section C for DSG recommendations)

# A6: Service Lines and Funding

|  |  |
| --- | --- |
| Service Line(s) Impacted - New or existing  | Expected to be covered within existing DSC Service Line for DDP reporting  |
| Level of Impact | None |
| If None please give justification |  |
| Impacts on UK Link Manual/ Data Permissions Matrix  |  |
| Level of Impact | None |
| If None please give justification  |  |
| Funding Classes: | Customer Classes/ Funding | Delivery of Change | On-going Budget Amendment  |
| [ ]  Shipper | XX % | XX % |
| [ ]  National Gas Transmission | XX % | XX % |
| [ ]  Distribution Network Operator | XX % | XX % |
| [ ]  IGT | XX % | XX % |
| [x]  Other <please specify> | XX % | XX % |
| ROM or funding details: |  |
| Funding Comments: | Funded via annual DSC DDP change delivery costs, which forms part of the General Change Investment within BP25 |

Please send the completed forms to: uklink@xoserve.com

Version Control

# Document

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version | Status | Date | Author(s) | Remarks |
|  |  |  |  |  |